**MILESTONE AND ACTIVITY LIST**

|  |  |
| --- | --- |
| Date | 5 NOVEMBER 2022 |
| Team ID | PNT2022TMID16214 |
| Project Name | Efficient Water Quality Analysis and Prediction Using Machine Learning |

|  |  |  |
| --- | --- | --- |
| Literature Survey & Information Gathering | Literature survey on the selected project & gathering information by referring the,  technical papers, research publications etc. | 4 Sept 2022 |
| Prepare Empathy Map | Prepare Empathy Map Canvas to capture the user Pains &  Gains, Prepare list of problem statement | 11 Sept 2022 |
| Ideation Brain Storming | List the by organizing the brainstorming session and  prioritize the top 3 ideas based on the feasibility & importance | 15 Sept 2022 |
| Proposed Solution | Prepare the proposed solution document, which includes the novelty, feasibility of idea,  business model, social impact, scalability of solution, etc. | 22 Sept 2022 |
| Problem Solution | Prepare problem solution fit document | 29 Sept 2022 |
| Solution Architecture | Prepare solution architecture document. | 5 October 2022 |
| fit Customer Journey | Prepare the customer journey maps to understand the user interactions & experiences  with the application (entry to exit). | 7 October 2022 |
| Solution Requirement | Prepare the functional requirement document | 12 October 2022 |
| Data Flow Diagrams | Draw the data flow diagrams and submit for  review. | 10 October 2022 |
| Technology Architecture | Prepare the technology architecture diagram | 18 October 2022 |
| Prepare Milestone & Activity List | Prepare the milestones & activity list of the project | 27 October 2022 |
| Project Development - Delivery of Sprint-1, 2, 3 & 4 | Develop & submit the developed code by testing it. | IN PROGRESS |